Phish Catcher Client-Side Defense Against Web Spoofing Attacks Using Machine Learning

### BITS ZC4999T: Capstone Project

by

Shalini Jindam

202117B3557

# Capstone Project work carried out at

## HCL Tech Ltd., Nagpur

BIRLA INSTITUTE OF TECHNOLOGY & SCIENCE

PILANI (RAJASTHAN)

October 2025

Birla Institute of Technology & Science, Pilani

Work-Integrated Learning Programmes Division

BITS ZC499T Capstone Project Outline

ID No. 			       		: 202117B3557

NAME OF THE STUDENT	        	: Shalini Jindam

EMAIL ADDRESS 		        	: 202117B3557@wilp.bits-pilani.ac.in

STUDENT’S EMPLOYING 		: HCL Tech Ltd., Nagpur

ORGANIZATION & LOCATION

MENTOR’S NAME	        		: Mohiddin Shaik

MENTOR’S EMPLOYING 		: HCL Tech Ltd., Hyderabad

ORGANIZATION & LOCATION

MENTOR’S EMAIL ADDRESS 		: mohiddin_s@hcltech.com

CAPSTONE PROJECT TITLE      	: Report Automation Engine

______________________________________________________________________

Contents

- Broad Academic Area of Work

- Background

- Objectives

- Scope of Work

- Plan of Work

- Literature Reference

- Particulars of Mentor and Examiner

- Remarks of Mentor

- Broad Academic Area of Work
Cybersecurity / Web Spoofing Detection / Machine Learning

- Background
Web spoofing attacks, commonly known as phishing, continue to threaten digital security by imitating legitimate web pages to steal sensitive user information such as passwords, PINs, and personal identifiers. Despite the availability of multiple anti-phishing solutions, challenges such as high false-positive rates, latency issues, and incomplete feature utilization limit their effectiveness. Traditional systems often rely on server-side validation or single-feature detection approaches, making them insufficient against modern, sophisticated attacks.

To overcome these limitations, the PhishCatcher project introduces a stateless client‑side defense mechanism implemented as a Google Chrome extension. Using machine learning techniques—specifically a Random Forest classifier—the system analyzes multiple web features including URL patterns, content attributes, and visual elements to classify web pages as legitimate or spoofed. Experimental evaluations conducted over 800 URLs demonstrated an impressive 98.5% accuracy and a response time of just 62.5 ms, proving the system’s reliability and efficiency

- Objectives
The main goals of this project are: 
1. Develop a client-side browser extension to detect spoofed or malicious login pages.
2. Implement a machine learning model (Random Forest) capable of classifying URLs as legitimate or suspicious.
3. Ensure high accuracy, precision, and low latency in phishing detection.
4. Select and extract relevant web features including URL attributes, web content, visual structure, and blacklist checks.
5. Avoid reliance on server-side mechanisms to enhance speed and preserve user privacy.
6. Evaluate system performance through experiments on real-world phishing and legitimate URLs.

- Scope of Work
- Study phishing attack patterns and identify relevant web attributes.
- Collect and label datasets of legitimate and phishing URLs.
- Extract URL-based, content-based, visual-based, and blacklist-based features.
- Train and optimize a Random Forest classifier.
- Develop a Google Chrome extension integrating the ML model.
- Conduct experimental evaluation for accuracy, precision, recall, and latency.
- Prepare documentation and usage guidelines.

- Plan of Work
Week 1–2: Literature review, dataset preparation, feature identification.
Week 3–4: Model development using Random Forest classifier.
Week 5–6: Development of Chrome extension infrastructure.
Week 7–8: Integration of the ML model with the browser extension.
Week 9–10: Performance evaluation and optimization.
Week 11–12: Testing with real URLs and refining detection accuracy.
Week 13–14: Documentation and report preparation.

- Literature Reference 
Studies referenced include SpoofCatch (visual similarity-based detection), TF-IDF content analysis models, Gestalt-based web page analysis, RIPPER classification for email phishing detection, machine learning models such as Linear Models, Decision Trees, Neural Networks, and hybrid RDF-based classification frameworks.

- Particulars of Mentor and Examiner

|  | Mentor | Additional Examiner |
| --- | --- | --- |
| ##### Name | Mohiddin Shaik | Malli Chaithanya Kumar |
| Qualification | B.Tech (EEE) | B.Tech (ECE) |
| Designation | SENIOR TECHNICAL LEAD | SOFTWARE ENGINEER |
| Employing Organization and Location | Hyderabad | Chennai |
| Phone No. (with STD Code) | 8500161218 | 9052856746 |
| Email Address | mohiddin_s@hcltech.com | mallichaithan.kumar@hcltech.com |
| Signature |  |  |
| Date | 20/11/2025 | 20/11/2025 |

- Remarks of Mentor

| EC No. | Component | Excellent | Good | Fair | Poor |
| --- | --- | --- | --- | --- | --- |
| 1. | Capstone Project Outline |  |  |  |  |

Signature of Student              Signature of Mentor        Signature of Additional Examiner

Name: Shalini Jindam          Name: Mohiddin Shaik            Name: Malli Chaithanya Kumar